# Razorpay Payment Integration Analysis

Project: Infrio Properties | Scope: Property seller package purchase | Prepared: 24 September 2026

Conclusion: Frontend me package listing, COD purchase aur Razorpay order endpoint ka basic setup already present hai. Razorpay checkout open karna, server-side signature verify karna, payment status/capture confirm karna aur webhook handling abhi complete karni hai.

# 1 Existing Project Review

| Area | Already available | Status |
| --- | --- | --- |
| Package list | GET /api/v2/property/packages via fetchPropertyPackages() | Ready |
| COD purchase | POST /api/v2/property/package/purchase via purchasePropertyPackage() | Working path |
| Razorpay order API call | POST /api/v2/property/package/payment/order via createPropertyPackagePaymentOrder() | Helper exists; backend contract verify needed |
| Checkout loader | Razorpay checkout.js loader exists | Not used in purchase UI |
| Package UI | SellerPackages.jsx shows package, amount, validity and confirmation | Currently COD-only |
| Local activation | localStorage package save/sync logic exists | Must not be payment source of truth |

# 2 Required Razorpay Flow

User package select karega -> backend amount/package validate karke Razorpay Order banayega -> frontend Checkout open karega -> success callback ke 3 IDs backend ko bheje jayenge -> backend signature verify karke payment captured hone par package activate karega -> webhook final status/reconciliation karega.

Secret key kabhi React/frontend me nahi rakhni. Sirf Key ID frontend ko mil sakti hai.

Amount frontend se trust na karein; backend package_id se current price read kare.

Signature verification server par mandatory hai: HMAC_SHA256(order_id + "|" + payment_id, key_secret).

Package activation sirf verified/captured payment ke baad ho.

Webhook duplicate events ke liye idempotent hona chahiye.

# 3 Required Backend APIs

| API | Method | Minimum request | Response / work |
| --- | --- | --- | --- |
| List packages | GET | None | id, title, price, no_of_days, no_of_properties, is_unlimited, description, banner |
| Create payment order | POST | property_user_id, package_id, payment_method=razorpay | razorpay_key_id, razorpay_order_id, amount_minor, currency, package/order reference |
| Verify payment | POST | property_user_id, package_id, razorpay_order_id, razorpay_payment_id, razorpay_signature | verified, payment_status, purchase_id, package activation result |
| Payment webhook | POST public | Razorpay raw JSON + X-Razorpay-Signature header | Handle order.paid/payment.captured/payment.failed; return HTTP 200 quickly |
| Purchase history/status | GET or existing seller detail | property_user_id | active package, expiry, usage, purchase history, payment status |
| Refund optional | POST admin-only | purchase_id, reason, amount | refund id/status; apply package policy |

Suggested existing paths: /api/v2/property/package/payment/order and /api/v2/property/package/purchase. Best option: existing purchase endpoint ko verified callback endpoint ke roop me extend karein, ya clear separate /package/payment/verify endpoint add karein.

# 4 Frontend Changes Required

SellerPackages.jsx me payment method COD ke saath Razorpay option add karein.

Buy click par createPropertyPackagePaymentOrder() call karein; response se key_id/order_id/amount/currency read karein.

loadRazorpayCheckout() ke baad new window.Razorpay(options).open() karein.

handler(response) me razorpay_payment_id, razorpay_order_id, razorpay_signature ko backend verify API par bhejein.

Verify success par history refresh karein aur dashboard redirect karein.

Payment failed/dismissed, double-click prevention, loading, retry aur duplicate callback handle karein.

localStorage ko sirf cache/UI convenience rakhein; entitlement backend response se sync karein.

# 5 Dashboard And Security Setup

Test Mode keys se test karein; production Live keys backend secrets me set karein.

Webhook URL HTTPS public endpoint ho; raw request body aur X-Razorpay-Signature verify karein.

At minimum order.paid, payment.captured, payment.failed events configure karein.

Auto-capture setting confirm karein; captured payment ko successful maana jaye.

Database me internal order ID, Razorpay order/payment ID, amount, currency, status, verification time, webhook hash and timestamps store karein.

Same payment ko repeat callback/webhook se duplicate activate na karein.

# 6 Step By Step Implementation Order

Backend package price validation aur Razorpay order creation complete karein.

Backend verify-payment API + HMAC signature validation add karein.

Purchase record/status model aur idempotent package activation implement karein.

Webhook endpoint, raw body verification aur event mapping add karein.

Frontend Razorpay option, checkout handler, verify call aur UI states wire karein.

Test Mode me success, failure, dismiss, refresh, duplicate callback, wrong amount aur expired order test karein.

Admin dashboard/history me captured, failed, refunded statuses verify karein.

Live keys/webhook URL set karke small real transaction se final smoke test karein.

# 7 Decisions Needed

Backend response fields confirm karein: key_id, order_id, amount_minor, currency.

Verified payment ke baad package auto-activate hoga ya admin approval chahiye?

COD retain karna hai ya Razorpay-only?

Refund/cancellation/renewal policy define karein.

Existing seller detail package history de raha hai; dedicated payment history endpoint optional hai.

# Developer Ko Share Karne Ke Liye Short Message

Please integrate Razorpay for property seller package purchase. Frontend already has package listing, COD purchase, Razorpay order helper and checkout.js loader. Please complete: (1) backend Razorpay order creation with server-side package price validation, (2) verify-payment API accepting property_user_id, package_id, razorpay_order_id, razorpay_payment_id and razorpay_signature, (3) mandatory HMAC signature verification and captured-status check, (4) idempotent package activation and purchase record, (5) HTTPS webhook for order.paid/payment.captured/payment.failed with webhook signature verification, and (6) exact response fields key_id, order_id, amount_minor, currency, status. Then wire SellerPackages.jsx to open Razorpay Checkout, send the callback to verify API, refresh package history and show success/failure states. Keep Razorpay secret only on backend. Please share API request/response samples and confirm whether verified payment auto-activates the package or needs admin approval.

# Reference

Razorpay official integration guidance: https://razorpay.com/docs/server-integration/python/test-app/

# 8 API Contract Examples

Neeche ke examples existing project ke API base URL aur current package endpoints ke according hain. Backend developer exact field names same rakhe ya frontend ko final contract de.

## 8.1 Get Packages

GET https://www.admin.infrioindia.com/api/v2/property/packages

Response 200
{
  "success": true,
  "data": [
    {
      "id": 2,
      "title": "Professional Package",
      "price": 4999,
      "no_of_days": 365,
      "no_of_properties": 50,
      "is_unlimited": 0,
      "description": "<li>50 property posts</li>"
    }
  ]
}

## 8.2 Create Razorpay Order

POST /api/v2/property/package/payment/order
Content-Type: multipart/form-data

property_user_id=101
package_id=2
payment_method=razorpay

Response 200
{
  "success": true,
  "data": {
    "key_id": "rzp_test_xxxxxxxxxx",
    "razorpay_order_id": "order_ABC123",
    "amount": 499900,
    "currency": "INR",
    "package_id": 2,
    "internal_order_id": "PKG-20260930-0001"
  }
}

## 8.3 Frontend Checkout Options

const options = {
  key: data.key_id,
  amount: data.amount,
  currency: data.currency || "INR",
  name: "Infrio Properties",
  description: selectedPackage.name,
  order_id: data.razorpay_order_id,
  prefill: { name: seller.name, email: seller.email, contact: seller.phone },
  handler: async (response) => {
    await verifyPayment({
      property_user_id: seller.id,
      package_id: selectedPackage.id,
      razorpay_order_id: response.razorpay_order_id,
      razorpay_payment_id: response.razorpay_payment_id,
      razorpay_signature: response.razorpay_signature
    });
  },
  modal: { ondismiss: () => setPaymentStatus("cancelled") },
  theme: { color: "#f59e0b" }
};
new window.Razorpay(options).open();

## 8.4 Verify Payment

POST /api/v2/property/package/payment/verify
Content-Type: application/json

{
  "property_user_id": 101,
  "package_id": 2,
  "razorpay_order_id": "order_ABC123",
  "razorpay_payment_id": "pay_XYZ789",
  "razorpay_signature": "generated_by_razorpay"
}

Response 200
{
  "success": true,
  "verified": true,
  "payment_status": "captured",
  "data": {
    "purchase_id": 501,
    "package_id": 2,
    "valid_from": "2026-09-30T10:00:00Z",
    "valid_until": "2027-09-30T10:00:00Z"
  },
  "message": "Payment verified and package activated."
}

## 8.5 Razorpay Webhook

POST /api/v2/payment/razorpay/webhook
Content-Type: application/json
X-Razorpay-Signature: webhook_signature

{
  "event": "payment.captured",
  "payload": {
    "payment": {
      "entity": {
        "id": "pay_XYZ789",
        "order_id": "order_ABC123",
        "amount": 499900,
        "currency": "INR",
        "status": "captured"
      }
    }
  }
}

Response: HTTP 200 { "received": true }

# 9 Backend Verification Rules

Backend database se package_id ka current price read kare; frontend amount ko trust na kare.

Signature verify: HMAC SHA256(razorpay_order_id + "|" + razorpay_payment_id, RAZORPAY_KEY_SECRET).

Order ID, payment ID, package ID aur user ID ka same mapping validate kare.

Payment status captured/paid hone ke baad hi package activate kare.

Verify API aur webhook dono idempotent hon; same payment ko dobara activate na karein.

Webhook ke liye raw request body preserve karein; parsed/reformatted JSON se signature verify na karein.

Razorpay secret, webhook secret aur database credentials frontend bundle me expose na karein.

# 10 Final Frontend API Mapping

fetchPropertyPackages() -> GET /property/packages

createPropertyPackagePaymentOrder() -> POST /property/package/payment/order

New verifyPropertyPackagePayment() -> POST /property/package/payment/verify

purchasePropertyPackage() -> POST /property/package/purchase for COD only

refreshPackageHistory() -> seller detail or dedicated package history endpoint

# 11 Developer Delivery Checklist

API request and response samples approved by frontend and backend teams.

Test key and webhook secret configured only in server environment.

Successful captured payment activates the selected package.

Failed, cancelled and duplicate payments do not activate a package.

Dashboard shows package name, payment ID, status, start date and expiry date.

COD and Razorpay orders are visibly separated in purchase history.

Test Mode transaction completed before Live Mode release.

# 12 Complete Existing API Inventory

This inventory is extracted from src/config/api.js and the project API modules. Base URL: https://www.admin.infrioindia.com/api/v2. Unless stated otherwise, action APIs use multipart/form-data or JSON as implemented by the existing frontend. Exact validation and response fields must be confirmed by the backend team.

## 12.1 Authentication And Public Content

| Method | Endpoint | Purpose | Main fields |
| --- | --- | --- | --- |
| POST | /auth/login | Customer login | email/phone, password |
| POST | /auth/register | Customer registration | name, email, phone, password |
| POST | /auth/verify-email | Verify customer email | email, otp |
| POST | /auth/resend-otp | Resend email OTP | email |
| POST | /auth/forgot-password | Start password reset | email |
| POST | /auth/change-password | Change password | email/otp/password |
| GET | /auth/blog-list | Public blog list | type, page |
| POST | /auth/blog-details | Blog details | id |
| POST | /auth/inquiry-form-store | General inquiry submit | name, email, phone, message |
| GET | /auth/project-category-services | Service/category list | filters |
| POST | /auth/project-category-services-get-subcategory-get | Project subcategory list | category_id |
| POST | /auth/project-category-services-details-get-main-category | Main category details | category_id |
| POST | /auth/project-category-services-details-get | Project/service details | id |
| POST | /auth/services-enquiry-submit | Service inquiry submit | name, phone, email, service_id |
| GET | /auth/architecture-design-list | Architecture design list | filters |
| POST | /auth/architecture-custom-plan-submit | Architecture custom plan | customer details, files |
| GET | /auth/turnkey-design-list | Turnkey design list | filters |
| POST | /auth/turnkey-custom-plan-submit | Turnkey custom plan | customer details, files |
| POST | /auth/interior-custom-plan-submit | Interior custom plan | customer details, files |

## 12.2 Property Seller Authentication And Profile

| Method | Endpoint | Purpose | Main fields |
| --- | --- | --- | --- |
| POST | /property/store | Seller registration | name, email, phone, password, state_id, city_id |
| POST | /property/verify-otp | Seller OTP verification | phone/email, otp |
| POST | /property/resend-otp | Seller OTP resend | phone/email |
| POST | /property/login | Seller login | email/phone, password |
| POST | /property/forgot-password | Seller password reset | email/phone |
| POST | /property/change-password | Seller change password | old_password, password |
| POST | /property/detail | Seller detail | property_user_id |
| POST | /property/update | Seller account update | seller fields |
| POST | /property/profile/update | Seller profile update | profile fields, image |
| POST | /property/users | Seller/user list | page, per_page, state_id, city_id |
| GET | /property/states | State master list | none |
| GET | /property/cities/{stateId} | City master list | stateId |
| GET | /property/form-options | Seller form options | none |
| GET | /property/seller/dashboard | Seller dashboard | seller_id |

## 12.3 Property Listing APIs

| Method | Endpoint | Purpose | Main fields |
| --- | --- | --- | --- |
| GET | /property/properties | Property list | seller_id, page, per_page, status, filters |
| POST | /property/properties/store | Create property | seller_id, title, price, location, description, images |
| POST | /property/properties/update | Update property | property_id, changed fields, images |
| POST | /property/properties/detail | Property detail | property_id, seller_id |
| POST | /property/properties/status-change | Change property status | property_id, status |
| GET | /property/properties/inquiry/get | Seller property inquiries | seller_id, property_id, page, filters |
| GET | /property/properties/inquiry/detail | Property inquiry detail | inquiry_id |
| POST | /property/properties/inquiry/status-change | Inquiry status change | inquiry_id, status |
| POST | /property/properties/inquiry/follow-up/store | Create inquiry follow-up | inquiry_id, note, next_date |
| POST | /property/properties/inquiry/follow-up/update | Update inquiry follow-up | follow_up_id, note, status |
| GET | /property/properties/inquiry/follow-up/report | Inquiry follow-up report | seller_id, date range |
| POST | /property/user/inquiries | Logged-in buyer inquiries | user_id, page |
| POST | /property/user/inquiry | Buyer inquiry detail | inquiry_id |

## 12.4 Package And Payment APIs

| Method | Endpoint | Purpose | Main fields |
| --- | --- | --- | --- |
| GET | /property/packages | Package catalog | none |
| POST | /property/package/payment/order | Create Razorpay order | property_user_id, package_id, payment_method |
| POST | /property/package/payment/verify | Verify Razorpay payment | property_user_id, package_id, order_id, payment_id, signature |
| POST | /property/package/purchase | COD/package purchase | property_user_id, package_id, payment_method, payment status |
| POST | /payment/razorpay/webhook | Razorpay webhook; proposed | raw payload, X-Razorpay-Signature |
| GET/POST | /property/package/history | Purchase history; proposed or existing detail response | property_user_id |

## 12.5 Seller Services And Catalog

| Method | Endpoint | Purpose | Main fields |
| --- | --- | --- | --- |
| POST | /property/services/store | Create seller service | seller_id, title, description, category, image |
| POST | /property/services/update | Update seller service | service_id, changed fields |
| POST | /property/services/delete | Delete seller service | service_id, seller_id |
| POST | /property/services/view | Seller service detail | service_id |
| POST | /property/services | Seller service list | solar_user_id |
| GET | /property/services | Public service catalog | state_id, city_id, search, page |
| GET | /property/services/options | Service options; confirm path | none |

## 12.6 Staff, Roles And Permissions

| Method | Endpoint | Purpose | Main fields |
| --- | --- | --- | --- |
| GET | /property/roles | Role list | none |
| POST | /property/staff/login | Staff login | email/phone, password |
| POST | /property/staff/store | Create staff | seller_id, name, email, phone, role, password |
| POST | /property/staff/update/{staffId} | Update staff | staffId, name, role, status |
| DELETE | /property/staff/delete/{staffId} | Delete/deactivate staff | staffId, current_status |
| POST | /property/staff/list | Staff list | seller_id |
| POST | /solar/detail | Staff profile detail | solar_user_id |
| POST | /property/staff/profile/update | Staff profile update | staff_id, profile fields |
| POST | /property/permissions | Permission list | none |
| POST | /property/permissions/by-role | Role permissions | role_id |
| POST | /property/permissions/assign | Assign permissions | role_id, permission_ids, staff_id |

## 12.7 CRM Lead And Inquiry APIs

| Method | Endpoint | Purpose | Main fields |
| --- | --- | --- | --- |
| POST | /property/properties/inquiry/store | Property inquiry create | property_id, buyer details, message |
| POST | /property/inquiry/store | General solar/property inquiry | customer details, source |
| GET | /property/inquiry/get | Inquiry list | seller_id, staff_id, page, filters |
| GET | /property/inquery/user/get | User inquiry list | user_id, page |
| POST | /property/inquery/detail | Inquiry detail | inquiry_id |
| POST | /property/inquery/follow-up/store | Inquiry follow-up create | inquiry_id, note, date |
| POST | /property/inquery/follow-up/update | Inquiry follow-up update | follow_up_id, fields |
| POST | /property/inquery/assign-staff | Assign inquiry staff | inquiry_id, staff_id |
| POST | /property/inquery/under-discussion | Mark under discussion | inquiry_id, status |
| POST | /property/inquery/convert | Convert inquiry | inquiry_id |
| POST | /property/converted-inquery/store | Create converted inquiry | inquiry_id, conversion data |
| POST | /property/converted-inquery/update | Update converted inquiry | converted_id, fields |
| GET | /property/converted-inquery/get | Converted inquiry list | seller_id, filters |
| GET | /property/converted-inquery/user/get | User converted inquiries | user_id |
| POST | /property/converted-inquery/detail | Converted inquiry detail | converted_id |
| POST | /property/converted-inquery/follow-up/store | Converted follow-up create | converted_id, note, date |
| POST | /property/converted-inquery/follow-up/update | Converted follow-up update | follow_up_id, fields |
| GET | /property/converted-inquery/follow-up/get | Converted follow-up list | converted_id |
| POST | /property/converted-inquery/change-interest-status | Change interest status | converted_id, status |
| POST | /property/converted-inquery/assign-staff | Assign converted inquiry | converted_id, staff_id |
| POST | /property/contact-us/submit | Contact form submit | name, email, phone, message |

## 12.8 Master Status APIs

| Method | Endpoint | Purpose | Main fields |
| --- | --- | --- | --- |
| POST | /property/master/get/status | Status list | type |
| POST | /property/master/store/status | Create status | name, type |
| POST | /property/master/update/status | Update status | status_id, name |
| POST | /property/master/status-change/status | Activate/deactivate status | status_id, status |

# 13 Important API Gaps Found

Razorpay verify endpoint config me abhi present nahi hai; /property/package/payment/verify add karna hoga.

Razorpay webhook endpoint config me present nahi hai; backend public HTTPS route add kare.

Property types API imported by src/api/propertyTypes.js ka exact path config me centralised nahi hai; central api.js me move karein.

Architecture, turnkey, interior aur shop APIs components me hard-coded hain; inhe api.js me constants bana kar centralise karein.

Some endpoint names me inquery spelling existing backend ke saath match karni hogi; silently rename na karein.

Every protected API ke liye authentication header/token rule document karein; current modules me mixed fetch/axios pattern hai.

# 14 Backend Team Se Required Final Contract

Har endpoint ka final method, auth requirement, content type, required fields, optional fields and response JSON share karein.

Validation errors ka common format define karein: { success:false, message:"...", errors:{} }.

Pagination response common rakhein: data, current_page, per_page, total, last_page.

File upload limits, accepted MIME types and image URL format document karein.

Payment APIs ke liye idempotency key and duplicate request behavior define karein.

Production base URL, Test Mode base URL, webhook URL and environment variables separately share karein.